**Sprint 1 (Week 1)**

The scrum master for this sprint is **Chong Kah Hou**. He will be responsible for monitoring and helping the scrum team member to achieve the best value and practices of scrum in this sprint.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Developer’s Name | User Story | Task | Time Spent  (hours) | Start Date | End Date |
| Chia Wai Bin | Make Reservation | Code the function classes | 3 | 14/11/2016 | 14/11/2016 |
|  | View Bus Schedule Availability | Code the user interface | 1 | 15/11/2016 | 15/11/2016 |
|  | Read Reservation | Plan the user interface | 2 | 15/11/2016 | 15/11/2016 |
|  | Choose Bus Seat | Plan the user interface | 1.5 | 16/11/2016 | 16/11/2016 |
|  |  | Code the function classes | 2 | 17/11/2016 | 17/11/2016 |
|  | Generate Bus Schedule | Connect to database | 1 | 18/11/2016 | 18/11/2016 |
| Chong Zhan Yi | Make Reservation | Connect to database | 1 | 14/11/2016 | 14/11/2016 |
|  | View Bus Schedule Availability | Code the function classes | 2 | 15/11/2016 | 15/11/2016 |
|  | Read Reservation | Code the user interface | 2 | 16/11/2016 | 16/11/2016 |
|  | Choose Bus Seat | Code the user interface | 1 | 15/11/2016 | 15/11/2016 |
|  | Update Reservation | Connect to database | 1 | 17/11/2016 | 17/11/2016 |
|  |  | Code the function classes | 3 | 17/11/2016 | 17/11/2016 |
| Cho Kha Ming | Make Reservation | Code the user interface | 2 | 14/11/2016 | 14/11/2016 |
|  | View Bus Schedule Availability | Connect to database | 1 | 15/11/2016 | 15/11/2016 |
|  | Read Reservation | Connect to database | 1 | 16/11/2016 | 16/11/2016 |
|  | Choose Bus Seat | Connect to database | 1 | 16/11/2016 | 16/11/2016 |
|  | Generate Bus Schedule | Plan the user interface | 2 | 18/11/2016 | 18/11/2016 |
|  |  | Code the user interface | 2 | 18/11/2016 | 18/11/2016 |
| Chong Jin Hui | Make Reservation | Plan the user interface | 2 | 14/11/2016 | 14/11/2016 |
|  | View Bus Schedule Availability | Plan the user interface | 1 | 15/11/2016 | 15/11/2016 |
|  | Read Reservation | Code the function classes | 3 | 16/11/2016 | 16/11/2016 |
|  | Update Reservation | Plan the user interface | 2 | 17/11/2016 | 17/11/2016 |
|  |  | Code the user interface | 2 | 17/11/2016 | 17/11/2016 |
|  | Generate Bus Schedule | Code the function classes | 3 | 18/11/2016 | 18/11/2016 |
| Chong Kah Hou | Make Reservation | Test the function | 1 | 14/11/2016 | 14/11/2016 |
|  | View Bus Schedule Availability | Test the function | 1 | 15/11/2016 | 15/11/2016 |
|  | Read Reservation | Test the function | 1 | 16/11/2016 | 16/11/2016 |
|  | Choose Bus Seat | Test the function | 1 | 17/11/2016 | 17/11/2016 |
|  | Update Reservation | Test the function | 1 | 17/11/2016 | 17/11/2016 |
|  | Generate Bus Schedule | Test the function | 1 | 18/11/2016 | 18/11/2016 |