**Sprint 1 (Week 2)**

The scrum master for this sprint is **Chong Kah Hou**. He will be responsible for monitoring and helping the scrum team member to achieve the best value and practices of scrum in this sprint.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Developer’s Name | User Story | Task | Time Spent (hours) | Start Date | End Date |
| Chia Wai Bin | Cancel Bus Schedule | Plan the user interface | 2 | 21/11/2016 | 21/11/2016 |
|  |  | Code the user interface | 2 | 21/11/2016 | 21/11/2016 |
|  | Update Bus Schedule | Plan the user interface | 2 | 22/11/2016 | 22/11/2016 |
|  |  | Code the user interface | 2 | 22/11/2016 | 22/11/2016 |
|  | User Login | Code the function classes | 3 | 23/11/2016 | 23/11/2016 |
|  | Management Login | Code the user interface | 1 | 23/11/2016 | 23/11/2016 |
|  | Create Staff Account | Code the function classes | 3 | 24/11/2016 | 24/11/2016 |
|  | Update Staff Account | Code the user interface | 1 | 24/11/2016 | 24/11/2016 |
|  | View Staff Account | Plan the user interface | 2 | 25/11/2016 | 25/11/2016 |
| Chong Zhan Yi | View Schedule | Plan the user interface | 2 | 21/11/2016 | 21/11/2016 |
|  |  | Connect the database | 1 | 21/11/2016 | 21/11/2016 |
|  | Update Bus Schedule | Connect to database | 1 | 22/11/2016 | 22/11/2016 |
|  |  | Code the function classes | 3 | 22/11/2016 | 22/11/2016 |
|  | User Login | Connect to database | 1 | 23/11/2016 | 23/11/2016 |
|  | Management Login | Code the function classes | 2 | 23/11/2016 | 23/11/2016 |
|  | Create Staff Account | Connect to database | 1 | 24/11/2016 | 24/11/2016 |
|  | Update Staff Account | Code the function classes | 2 | 25/11/2016 | 25/11/2016 |
|  | View Staff Account | Code the user interface | 2 | 25/11/2016 | 25/11/2016 |
| Cho Kha Ming | Cancel Bus Schedule | Connect to database | 1 | 21/11/2016 | 21/11/2016 |
|  |  | Code the function classes | 3 | 22/11/2016 | 22/11/2016 |
|  | User Login | Code the user interface | 2 | 23/11/2016 | 23/11/2016 |
|  | Management Login | Connect to database | 1 | 23/11/2016 | 23/11/2016 |
|  | Create Staff Account | Code the user interface | 2 | 24/11/2016 | 24/11/2016 |
|  | Update Staff Account | Connect to database | 1 | 24/11/2016 | 24/11/2016 |
|  | View Staff Account | Connect to database | 1 | 25/11/2016 | 25/11/2016 |
| Chong Jin Hui | View Schedule | Code the user interface | 2 | 21/11/2016 | 21/11/2016 |
|  |  | Code the function classes | 3 | 21/11/2016 | 21/11/2016 |
|  | User Login | Plan the user interface | 2 | 23/11/2016 | 23/11/2016 |
|  | Management Login | Plan the user interface | 2 | 23/11/2016 | 23/11/2016 |
|  | Create Staff Account | Plan the user interface | 2 | 24/11/2016 | 24/11/2016 |
|  | Update Staff Account | Plan the user interface | 1 | 24/11/2016 | 24/11/2016 |
|  | View Staff Account | Code the function classes | 3 | 25/11/2016 | 25/11/2016 |
| Chong Kah Hou | View Schedule | Test the function | 1 | 21/11/2016 | 21/11/2016 |
|  | Cancel Bus Schedule | Test the function | 1 | 22/11/2016 | 22/11/2016 |
|  | Update Bus Schedule | Test the function | 1 | 22/11/2016 | 22/11/2016 |
|  | User Login | Test the function | 1 | 23/11/2016 | 23/11/2016 |
|  | Management Login | Test the function | 1 | 23/11/2016 | 23/11/2016 |
|  | Create Staff Account | Test the function | 1 | 24/11/2016 | 24/11/2016 |
|  | Update Staff Account | Test the function | 1 | 25/11/2016 | 25/11/2016 |
|  | View Staff Account | Test the function | 1 | 25/11/2016 | 25/11/2016 |