# **Sprint Planning Meeting (Sprint 2)**

After finished discussing with the client, the client wants add on 3 stories which is Password Recovery, View Bus Tracking Information and Deactivate Staff Account in to the system. So, our Developers still determine those story’s level of difficulty and giving the estimate time to complete every single story.

Therefore, clients also agree with developers to finish up this few epics within this sprint. In the second sprint, we will focus on the highlighted Epics and client add on stories in the respective Epics:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Epics title** | **User Stories Title** | **Task** | **Developers** | **Estimated Hours** | **Point** |
| Manage  Schedule | View Bus Tracking Information | Plan the user interface | Chong Kah Hou | 2 | 1 |
| Code the user interface | Chong Zhan Yi | 2 |
| Connect to database | Chia Wai Bin | 1 |
| Code the function classes | Chong Jin Hui | 3 |
| Test the function | Cho Kha Ming | 1 |
| Login | Password Recovery | Plan the user interface | Chong Jin Hui | 1 | 1 |
| Code the user interface | Chia Wai Bin | 1 |
| Connect to database | Chong Zhan Yi | 1 |
| Code the function classes | Chong Kah Hou | 1 |
| **Test the function** | Cho Kha Ming | 1 |
| Manage  Staff | Deactivate Staff Account | Plan the user interface | Chong Jin Hui | 1 | 1 |
| Code the user interface | Chong Zhan Yi | 1 |
| Connect to database | Chia Wai Bin | 1 |
| Code the function classes | Chong Kah Hou | 2 |
| **Test the function** | Cho Kha Ming | 1 |
| Make  Payment | View Payment Details | Plan the user interface | Chong Zhan Yi | 1 | 1 |
| Code the user interface | Chia Wai Bin | 1 |
| Connect to database | Chong Jin Hui | 1 |
| Code the function classes | Chong Kah Hou | 2 |
| **Test the function** | Cho Kha Ming | 1 |
| Make Payment with Credit Card | Plan the user interface | Chia Wai Bin | 2 | 3 |
| Code the user interface | Chong Jin Hui | 2 |
| Connect to database | Chong Kah Hou | 1 |
| Code the function classes | Chong Zhan Yi | 3 |
| **Test the function** | Cho Kha Ming | 1 |
| Make Payment with Cash | Plan the user interface | Chong Zhan Yi | 2 | 3 |
| Code the user interface | Chong Kah Hou | 2 |
| Connect to database | Chong Jin Hui | 1 |
| Code the function classes | Chia Wai Bin | 3 |
| **Test the function** | Cho Kha Ming | 1 |
| Generate Receipt | Plan the user interface | Chong Jin Hui |  | 2 |
| Code the user interface | Chong Zhan Yi | 1 |
| Connect to database | Chong Kah Hou | 1 |
| Code the function classes | Chia Wai Bin | 3 |
| **Test the function** | Cho Kha Ming | 1 |
| Generate Ticket | Plan the user interface | Chong Jin Hui |  | 2 |
| Code the user interface | Chong Kah Hou | 1 |
| Connect to database | Chong Zhan Yi | 1 |
| Code the function classes | Chia Wai Bin | 1 |
| **Test the function** | Cho Kha Ming | 1 |
| Manage  Member  -ship | Create Membership | Plan the user interface | Chia Wai Bin | 2 | 3 |
| Code the user interface | Chong Zhan Yi | 2 |
| Connect to database | Chong Kah Hou | 1 |
| Code the function classes | Chong Jin Hui | 3 |
| **Test the function** | Cho Kha Ming | 1 |
| Update Membership | Plan the user interface | Chong Zhan Yi | 2 | 2 |
| Code the user interface | Chong Kah Hou | 1 |
| Connect to database | Chia Wai Bin | 1 |
| Code the function classes | Chong Jin Hui | 3 |
| **Test the function** | Cho Kha Ming | 1 |
| View Membership | Plan the user interface | Chong Jin Hui | 2 | 1 |
| Code the user interface | Chia Wai Bin | 2 |
| Connect to database | Chong Zhan Yi | 1 |
| Code the function classes | Chong Kah Hou | 3 |
| **Test the function** | Cho Kha Ming | 1 |
| Manage Driver | Create Driver | Plan the user interface | Chia Wai Bin | 2 | 2 |
| Code the user interface | Chong Kah Hou | 2 |
| Connect to database | Chong Jin Hui | 1 |
| Code the function classes | Chong Zhan Yi | 3 |
| **Test the function** | Cho Kha Ming | 1 |
| View Driver | Plan the user interface | Chong Jin Hui | 2 | 1 |
| Code the user interface | Chia Wai Bin | 2 |
| Connect to database | Chong Kah Hou | 1 |
| Code the function classes | Chong Zhan Yi | 3 |
| **Test the function** | Cho Kha Ming | 1 |
| Deactivate Driver | Plan the user interface | Chong Jin Hui | 1 | 1 |
| Code the user interface | Chong Kah Hou | 2 |
| Connect to database | Chong Zhan Yi | 1 |
| Code the function classes | Chia Wai Bin | 2 |
| **Test the function** | Cho Kha Ming | 1 |
| Update Driver | Plan the user interface | Chong Zhan Yi | 1 | 1 |
| Code the user interface | Chong Kah Hou | 1 |
| Connect to database | Chong Jin Hui | 1 |
| Code the function classes | Chia Wai Bin | 2 |
| **Test the function** | Cho Kha Ming | 1 |
| Reporting | Generate Transaction Report | Plan the user interface | - | - | 2 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Generate Exception Report | Plan the user interface | - | - | 1 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Generate Summary Report | Plan the user interface | - | - | 2 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Manage Route | Deactivate Route | Plan the user interface | - | - | 1 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Update Route | Plan the user interface | - | - | 1 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| View Route | Plan the user interface | - | - | 1 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Create Route | Plan the user interface | - | - | 2 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Manage Price  Rate | View Price Rate | Plan the user interface | - | - | 1 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Create Price Rate | Plan the user interface | - | - | 1 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Manage Bus | View Bus | Plan the user interface | - | - | 1 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Deactivate Bus | Plan the user interface | - | - | 1 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |
| Create Bus | Plan the user interface | - | - | 2 |
| Code the user interface | - | - |
| Connect to database | - | - |
| Code the function classes | - | - |
| **Test the function** | - | - |