**Sprint 2 (Week 1)**

The scrum master for this sprint is **Cho Kha Ming**. He will be responsible for monitoring and helping the scrum team member to achieve the best value and practices of scrum in this sprint.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Developer’s Name | User Story | Task | Time Spent  (hours) | Start Date | End Date |
| Chia Wai Bin | View Payment Details | Code the user interface | 1 | 28/11/2016 | 28/11/2016 |
|  | Make Payment with Credit Card | Plan the user interface | 2 | 28/11/2016 | 28/11/2016 |
|  | Make Payment with Cash | Code the function classes | 3 | 29/11/2016 | 29/11/2016 |
|  | Generate Receipt | Code the function classes | 3 | 30/11/2016 | 30/11/2016 |
|  | Generate Ticket | Code the function classes | 1 ¼ | 1/12/2016 | 1/12/2016 |
|  | Create Membership | Plan the user interface | 2 | 1/12/2016 | 1/12/2016 |
|  | View Bus Tracking Information | Connect to database | 1 | 2/12/2016 | 2/12/2016 |
| Chong Zhan Yi | View Payment Details | Plan the user interface | 1 | 28/11/2016 | 28/11/2016 |
|  | Make Payment with Credit Card | Code the function classes | 3 | 29/11/2016 | 29/11/2016 |
|  | Make Payment with Cash | Plan the user interface | 2 | 29/11/2016 | 29/11/2016 |
|  | Generate Receipt | Code the user interface | 1 ¼ | 30/11/2016 | 30/11/2016 |
|  | Generate Ticket | Connect to database | 1 | 1/12/2016 | 1/12/2016 |
|  | Create Membership | Code the user interface | 2.5 | 1/12/2016 | 1/12/2016 |
|  | View Bus Tracking Information | Code the user interface | 2 | 2/12/2016 | 2/12/2016 |
| Cho Kha Ming | View Payment Details | Test the function | 1 | 28/11/2016 | 28/11/2016 |
|  | Make Payment with Credit Card | Test the function | 1 | 29/11/2016 | 29/11/2016 |
|  | Make Payment with Cash | Test the function | 1 | 29/11/2016 | 29/11/2016 |
|  | Generate Receipt | Test the function | 1 | 30/11/2016 | 30/11/2016 |
|  | Generate Ticket | Test the function | 1 | 1/12/2016 | 1/12/2016 |
|  | Create Membership | Test the function | 1 | 2/12/2016 | 2/12/2016 |
|  | View Bus Tracking Information | Test the function | 1 | 2/12/2016 | 2/12/2016 |
| Chong Jin Hui | View Payment Details | Connect to database | 1 | 28/11/2016 | 28/11/2016 |
|  | Make Payment with Credit Card | Code the user interface | 2 | 28/11/2016 | 28/11/2016 |
|  | Make Payment with Cash | Connect to database | 1 | 29/11/2016 | 29/11/2016 |
|  | Generate Receipt | Plan the user interface | 0.5 | 30/11/2016 | 30/11/2016 |
|  | Generate Ticket | Plan the user interface | 0.5 | 1/12/2016 | 1/12/2016 |
|  | Create Membership | Code the function classes | 3 | 2/12/2016 | 2/12/2016 |
|  | View Bus Tracking Information | Code the function classes | 3 | 2/12/2016 | 2/12/2016 |
| Chong Kah Hou | View Payment Details | Code the function classes | 2 | 28/11/2016 | 28/11/2016 |
|  | Make Payment with Credit Card | Connect to database | 1 | 28/11/2016 | 28/11/2016 |
|  | Make Payment with Cash | Code the user interface | 2 | 29/11/2016 | 29/11/2016 |
|  | Generate Receipt | Connect to database | 1 | 30/11/2016 | 30/11/2016 |
|  | Generate Ticket | Code the user interface | 1 | 1/12/2016 | 1/12/2016 |
|  | Create Membership | Connect to database | 1 | 1/12/2016 | 1/12/2016 |
|  | View Bus Tracking Information | Plan the user interface | 2 | 2/12/2016 | 2/12/2016 |