**Sprint 2 (Week 2)**

The scrum master for this sprint is **Cho Kha Ming**. He will be responsible for monitoring and helping the scrum team member to achieve the best value and practices of scrum in this sprint.

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Developer’s Name | User Story | Task | Time Spent  (hours) | Start Date | End Date |
| Chia Wai Bin | Update Membership | Connect to database | 1 | 5/12/2016 | 5/12/2016 |
|  | View Membership | Code the user interface | 2 | 5/12/2016 | 5/12/2016 |
|  | Create Driver | Plan the user interface | 2 | 6/12/2016 | 6/12/2016 |
|  | View Driver | Code the user interface | 2 | 7/12/2016 | 7/12/2016 |
|  | Deactivate Driver | Code the function classes | 2 | 7/12/2016 | 7/12/2016 |
|  | Update Driver | Code the function classes | 2 | 8/12/2016 | 8/12/2016 |
|  | Password Recovery | Code the user interface | 1 | 8/12/2016 | 8/12/2016 |
|  | Deactivate Staff Account | Connect to database | 1 | 9/12/2016 | 9/12/2016 |
| Chong Zhan Yi | Update Membership | Plan the user interface | 2 | 5/12/2016 | 5/12/2016 |
|  | View Membership | Connect to database | 1 | 5/12/2016 | 5/12/2016 |
|  | Create Driver | Code the function classes | 3 | 6/12/2016 | 6/12/2016 |
|  | View Driver | Code the function classes | 3 | 7/12/2016 | 7/12/2016 |
|  | Deactivate Driver | Connect to database | 1 | 7/12/2016 | 7/12/2016 |
|  | Update Driver | Plan the user interface | 1 | 8/12/2016 | 8/12/2016 |
|  | Password Recovery | Connect to database | 1 | 8/12/2016 | 8/12/2016 |
|  | Deactivate Staff Account | Code the user interface | 1 | 9/12/2016 | 9/12/2016 |
| Cho Kha Ming | Update Membership | Test the function | 1 | 5/12/2016 | 5/12/2016 |
|  | View Membership | Test the function | 1 | 6/12/2016 | 6/12/2016 |
|  | Create Driver | Test the function | 1 | 6/12/2016 | 6/12/2016 |
|  | View Driver | Test the function | 1 | 7/12/2016 | 7/12/2016 |
|  | Deactivate Driver | Test the function | 1 | 7/12/2016 | 7/12/2016 |
|  | Update Driver | Test the function | 1 | 8/12/2016 | 8/12/2016 |
|  | Password Recovery | Test the function | 1 | 9/12/2016 | 9/12/2016 |
|  | Deactivate Staff Account | Test the function | 1 | 9/12/2016 | 9/12/2016 |
| Chong Jin Hui | Update Membership | Code the function classes | 3 | 5/12/2016 | 5/12/2016 |
|  | View Membership | Plan the user interface | 2 | 5/12/2016 | 5/12/2016 |
|  | Create Driver | Connect to database | 1 | 6/12/2016 | 6/12/2016 |
|  | View Driver | Plan the user interface | 2 | 6/12/2016 | 6/12/2016 |
|  | Deactivate Driver | Plan the user interface | 1 | 7/12/2016 | 7/12/2016 |
|  | Update Driver | Connect to database | 1 | 8/12/2016 | 8/12/2016 |
|  | Password Recovery | Plan the user interface | 1 | 8/12/2016 | 8/12/2016 |
|  | Deactivate Staff Account | Plan the user interface | 1 | 9/12/2016 | 9/12/2016 |
| Chong Kah Hou | Update Membership | Code the user interface | 1.5 | 5/12/2016 | 5/12/2016 |
|  | View Membership | Code the function classes | 3 | 6/12/2016 | 6/12/2016 |
|  | Create Driver | Code the user interface | 2 | 6/12/2016 | 6/12/2016 |
|  | View Driver | Connect to database | 1 | 7/12/2016 | 7/12/2016 |
|  | Deactivate Driver | Code the user interface | 2 | 7/12/2016 | 7/12/2016 |
|  | Update Driver | Code the user interface | 1 | 8/12/2016 | 8/12/2016 |
|  | Password Recovery | Code the function classes | 1.5 | 9/12/2016 | 9/12/2016 |
|  | Deactivate Staff Account | Code the function classes | 2 ¼ | 9/12/2016 | 9/12/2016 |