**Daily Scrum Meeting (Sprint 3)**

The Scrum Meeting for the Third sprint was conducted for 25 minutes per day. The table below are the accomplishment, challenges and task for each of the developer:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Third Sprint (Week 1)** | | | | |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 12/12/2016  (Monday) | Cho Kha Ming | - | - | Plan the user interface for “Generate Transaction Report” and connect to database “Generate Exception Report” |
| Chong Zhan Yi | - | - | Connect to database for “Generate Transaction Report” and code the function classes “Generate Exception Report” |
| Chong Kah Hou | - | - | Code the function classes for “Generate Transaction Report” and code the user interface for “Generate Exception Report” |
| Chia Wai Bin | - | - | Code the user interface for “Generate Transaction Report” and Plan the user interface “Generate Exception Report” |
| Chong Jin Hui | - | - | Test the function for “Generate Transaction Report” |
| 13/12/2016  (Tuesday) | Cho Kha Ming | Plan the user interface for “Generate Transaction Report” and connect to database “Generate Exception Report” | - | Code the user interface for “Generate Summary Report” |
| Chong Zhan Yi | Connect to database for “Generate Transaction Report” and code the function classes “Generate Exception Report” | - | Code the function classes for “Generate Summary Report” and Plan the user interface for “Deactivate Route” |
| Chong Kah Hou | Code the function classes for “Generate Transaction Report” and code the user interface for “Generate Exception Report” | - | Connect to database for “Generate Summary Report” |
| Chia Wai Bin | Code the user interface for “Generate Transaction Report” and Plan the user interface “Generate Exception Report” | - | Plan the user interface for “Generate Summary Report” |
| Chong Jin Hui | Test the function for “Generate Transaction Report” | - | Test the function for “Generate Exception Report” and “Generate Summary Report” |
| 14/12/2016  (Wednesday) | Cho Kha Ming | Code the user interface for “Generate Summary Report” | Adjusting alignment to look consistent to other stories | Connect to database for “Deactivate Route” and plan the user interface for “Update Route” |
| Chong Zhan Yi | Code the function classes for “Generate Summary Report” and Plan the user interface for “Deactivate Route” | - | Connect to database for “Update Route” |
| Chong Kah Hou | Connect to database for “Generate Summary Report” | - | Code the user interface for “Deactivate Route” and “ Update Route” |
| Chia Wai Bin | Plan the user interface for “Generate Summary Report” | Adjusting alignment to look consistent to other stories | Code the function classes for “Deactivate Route” |
| Chong Jin Hui | Test the function for “Generate Exception Report” and “Generate Summary Report” | Errors free on “Generate Summary Report” | Test the function for “Deactivate Route” |
| 15/12/2016  (Thursday) | Cho Kha Ming | Connect to database for “Deactivate Route” and plan the user interface for “Update Route” | Solving bug from “Update Route” due to wrong data is updated | Code the function classes for “View Route” and plan the user interface for “Create Route” |
| Chong Zhan Yi | Connect to database for “Update Route” | - | Code the user interface for “View Route” and “Create Route” |
| Chong Kah Hou | Code the user interface for “Deactivate Route” and “ Update Route” | - | Connect to database for “View Route” |
| Chia Wai Bin | Code the function classes for “Deactivate Route” | - | Code the function classes for “Update Route” and Plan the user interface for “View Route” |
| Chong Jin Hui | Test the function for “Deactivate Route” | Route successfully deactivated | Test the function for “Update Route” and “View Route” |
| 16/12/2016  (Friday) | Cho Kha Ming | Code the function classes for “View Route” and plan the user interface for “Create Route” | Errors free for “View Route” and interesting UI for “Create Route” | Connect to database for “View Price Rate” |
| Chong Zhan Yi | Code the user interface for “View Route” and “Create Route” | - | Code the user interface for “View Price Rate” |
| Chong Kah Hou | Connect to database for “View Route” | - | Code the function classes for “Create Route” and “View Price Rate” |
| Chia Wai Bin | Code the function classes for “Update Route” and Plan the user interface for “View Route” | - | Connect to database for “Create Route” and Plan the user interface for “View Price Rate” |
| Chong Jin Hui | Test the function for “Update Route” and “View Route” | Errors free for “Update Route” and “View Route” | Test the function for “Create Route” and “View Price Rate” |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Third Sprint (Week 2)** | | | | |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 19/12/2016  (Monday) | Cho Kha Ming | - | - | Plan the user interface for “Create Price Rate” and code the user interface for “View Bus” |
| Chong Zhan Yi | - | - | Code the function classes for “Create Price Rate” |
| Chong Kah Hou | - | - | Code the user interface for “Create Price Rate” and connect to database for “View Bus” |
| Chia Wai Bin | - | - | Connect database for “Create Price Rate” and Plan the user interface for “View Bus” |
| Chong Jin Hui | - | - | Test the function “Create Price Rate” |
| 20/12/2016  (Tuesday) | Cho Kha Ming | Plan the user interface for “Create Price Rate” and code the user interface for “View Bus” | - | Plan the user interface for “Deactivate Bus” |
| Chong Zhan Yi | Code the function classes for “Create Price Rate” | - | Code the function classes for “View Bus” and “Deactivate Bus” |
| Chong Kah Hou | Code the user interface for “Create Price Rate” and connect to database for “View Bus” | - | Code the user ineterface for “Deactivate Bus” |
| Chia Wai Bin | Connect database for “Create Price Rate” and Plan the user interface for “View Bus” | - | Connect to database for “ Deactivate Bus” |
| Chong Jin Hui | Test the function “Create Price Rate” | Fully testing on both “Create Price Rate” story within 30 minutes | Test the function for “View Bus” and “Deactivate Bus” |
| 21/12/2016  (Wednesday) | Cho Kha Ming | Plan the user interface for “Deactivate Bus” | Consistency of “Deactivate Bus” UI to others UI | Code the user interface for “Create Bus” |
| Chong Zhan Yi | Code the function classes for “View Bus” and “Deactivate Bus” | - | Plan the user interface for “Create Bus” and code the user interface for “Make Payment with Member Points” |
| Chong Kah Hou | Code the user ineterface for “Deactivate Bus” | - | Connect to database for “Create Bus” and plan the user interface for “Make Payment with Member Points” |
| Chia Wai Bin | Connect to database for “ Deactivate Bus” | - | Code the function classes for “Create Bus” and connect to database for “Make Payment with Member Points” |
| Chong Jin Hui | Test the function for “View Bus” and “Deactivate Bus” | Error free for the “View Bus” and “Deactivate Bus” | Test the function for “Create Bus” |
| 22/12/2016  (Thursday) | Cho Kha Ming | Code the user interface for “Create Bus” | - | Code the function classes for “Make Payment with Member Points” and connect to database for “Apply Membership Discount” |
| Chong Zhan Yi | Plan the user interface for “Create Bus” and code the user interface for “Make Payment with Member Points” | Fantastic interface for “Create Bus” | Code the function classes for “Apply Membership Discount” and Plan the user interface for “Redeem Membership Point Reward” |
| Chong Kah Hou | Connect to database for “Create Bus” and plan the user interface for “Make Payment with Member Points” | - | Code the user interface for “Apply Membership Discount” |
| Chia Wai Bin | Code the function classes for “Create Bus” and connect to database for “Make Payment with Member Points” | Errors free on “Create Bus” | Plan the user interface for “Apply Membership Discount” |
| Chong Jin Hui | Test the function for “Create Bus” | - | Test the function for “Make Payment with Member Points” and “Apply Membership Discount” |
| 23/12/2016  (Friday) | Cho Kha Ming | Code the function classes for “Make Payment with Member Points” and connect to database for “Apply Membership Discount” | Code Smell free for the “Make Payment with Member Points” | Connect to database for “Redeem Membership Point Reward” and code the function classes for “Add Points for All Member” |
| Chong Zhan Yi | Code the function classes for “Apply Membership Discount” and Plan the user interface for “Redeem Membership Point Reward” | - | Code the user interface for “Add Points for All Members” |
| Chong Kah Hou | Code the user interface for “Apply Membership Discount” | Adjusting the alignment for “Apply Membership Discount” | Code the user interface for “Redeem Membership Point Reward” and plan the user interface for “Add points for All Members” |
| Chia Wai Bin | Plan the user interface for “Apply Membership Discount” | - | Code the function classes for “Redeem Membership Point Reward” and Connect to database for “Add Points for All Member” |
| Chong Jin Hui | Test the function for “Make Payment with Member Points” and “Apply Membership Discount” | Errors free and code smell free on “Make Payment with Member Points” and Apply Membership Discount” | Test the function for “Redeem Membership Point Reward” and “Add Points for All Members” |