# **Sprint Planning Meeting (Sprint 3)**

After finished discussing with the client, the client wants add on 4 stories which is Make Payment with Member Points, Apply Membership Discount, Redeem Membership Point Reward and Add Points for All Members in to the system. So, our Developers has written down those stories with the level of difficulty and giving the estimate time to complete every story.

Therefore, clients also agree with developers to finish up this few epics for the last sprints. In the third sprint, we will focus on the highlighted Epics and client add on stories in the respective Epics:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Epics title** | **User stories title** | **Task** | **Developers** | **Estimated Hours** | **Point** |
| Make  Payment | Make Payment with Member Points | Plan the user interface | Chong Kah Hou | 2 | 1 |
| Code the user interface | Chong Zhan Yi | 2 |
| Connect to database | Chia Wai Bin | 1 |
| Code the function classes | Cho Kha Ming | 3 |
| **Test the function** | Chong Jin Hui | 1 |
| Apply Membership Discount | Plan the user interface | Chia Wai Bin | 1 | 1 |
| Code the user interface | Chong Kah Hou | 1 |
| Connect to database | Cho Kha Ming | 1 |
| Code the function classes | Chong Zhan Yi | 1 |
| **Test the function** | Chong Jin Hui | 1 |
| Manage  Member  ship | Redeem Membership Point Reward | Plan the user interface | Chong Zhan Yi | 2 | 1 |
| Code the user interface | Chong Kah Hou | 2 |
| Connect to database | Cho Kha Ming | 1 |
| Code the function classes | Chia Wai Bin | 3 |
| **Test the function** | Chong Jin Hui | 1 |
| Add Points for All Members | Plan the user interface | Chong Kah Hou | 1 | 1 |
| Code the user interface | Chong Zhan Yi | 1 |
| Connect to database | Chia Wai Bin | 1 |
| Code the function classes | Cho Kha Ming |  |
| **Test the function** | Chong Jin Hui | 1 |
| Reporting | Generate Transaction Report | Plan the user interface | Cho Kha Ming | 2 | 2 |
| Code the user interface | Chia Wai Bin | 2 |
| Connect to database | Chong Zhan Yi | 1 |
| Code the function classes | Chong Kah Hou | 2 |
| **Test the function** | Chong Jin Hui | 1 |
| Generate Exception Report | Plan the user interface | Chia Wai Bin | 2 | 1 |
| Code the user interface | Chong Kah Hou | 2 |
| Connect to database | Cho Kha Ming | 1 |
| Code the function classes | Chong Zhan Yi | 2 |
| **Test the function** | Chong Jin Hui |  |
| Generate Summary Report | Plan the user interface | Chia Wai Bin | 2 | 2 |
| Code the user interface | Cho Kha Ming | 2 |
| Connect to database | Chong Kah Hou | 1 |
| Code the function classes | Chong Zhan Yi | 2 |
| **Test the function** | Chong Jin Hui |  |
| Manage Route | Deactivate Route | Plan the user interface | Chong Zhan Yi | 2 | 1 |
| Code the user interface | Chong Kah Hou | 2 |
| Connect to database | Cho Kha Ming | 1 |
| Code the function classes | Chia Wai Bin | 3 |
| **Test the function** | Chong Jin Hui | 1 |
| Update Route | Plan the user interface | Cho Kha Ming | 2 | 1 |
| Code the user interface | Chong Kah Hou | 1 |
| Connect to database | Chong Zhan Yi | 1 |
| Code the function classes | Chia Wai Bin | 3 |
| **Test the function** | Chong Jin Hui | 1 |
| View Route | Plan the user interface | Chia Wai Bin | 2 | 1 |
| Code the user interface | Chong Zhan Yi | 1 |
| Connect to database | Chong Kah Hou |  |
| Code the function classes | Cho Kha Ming | 3 |
| **Test the function** | Chong Jin Hui | 1 |
| Create Route | Plan the user interface | Cho Kha Ming | 1 | 2 |
| Code the user interface | Chong Zhan Yi | 1 |
| Connect to database | Chia Wai Bin | 1 |
| Code the function classes | Chong Kah Hou | 2 |
| **Test the function** | Chong Jin Hui | 1 |
| Manage Price  Rate | View Price Rate | Plan the user interface | Chia Wai Bin | 1 | 1 |
| Code the user interface | Chong Zhan Yi | 2 |
| Connect to database | Cho Kha Ming | 1 |
| Code the function classes | Chong Kah Hou | 2 |
| **Test the function** | Chong Jin Hui | 1 |
| Create Price Rate | Plan the user interface | Cho Kha Ming | 1 | 1 |
| Code the user interface | Chong Kah Hou | 2 |
| Connect to database | Chia Wai Bin | 1 |
| Code the function classes | Chong Zhan Yi | 2 |
| **Test the function** | Chong Jin Hui | 1 |
| Manage Bus | View Bus | Plan the user interface | Chia Wai Bin | 2 | 1 |
| Code the user interface | Cho Kha Ming | 2 |
| Connect to database | Chong Kah Hou | 1 |
| Code the function classes | Chong Zhan Yi | 3 |
| **Test the function** | Chong Jin Hui | 1 |
| Deactivate Bus | Plan the user interface | Cho Kha Ming | 1 | 1 |
| Code the user interface | Chong Kah Hou | 2 |
| Connect to database | Chia Wai Bin | 1 |
| Code the function classes | Chong Zhan Yi | 1 |
| **Test the function** | Chong Jin Hui | 1 |
| Create Bus | Plan the user interface | Chong Zhan Yi | 2 | 2 |
| Code the user interface | Cho Kha Ming | 2 |
| Connect to database | Chong Kah Hou | 1 |
| Code the function classes | Chia Wai Bin | 3 |
| **Test the function** | Chong Jin Hui | 1 |