**Sprint 3 (Week 1)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Developer’s Name | User Story | Task | Time Spent  (hours) | Start Date | End Date |
| Chia Wai Bin | Generate Transaction Report | Code the user interface | 2 | 12/12/2016 | 12/12/2016 |
|  | Generate Exception Report | Plan the user interface | 2 | 12/12/2016 | 12/12/2016 |
|  | Generate Summary Report | Plan the user interface | 2 | 13/12/2016 | 13/12/2016 |
|  | Deactivate Route | Code the function classes | 3.5 | 14/12/2016 | 14/12/2016 |
|  | Update Route | Code the function classes | 3 | 15/12/2016 | 15/12/2016 |
|  | View Route | Plan the user interface | 2 | 15/12/2016 | 15/12/2016 |
|  | Create Route | Connect to database | 1.5 | 16/12/2016 | 16/12/2016 |
|  | View Price Rate | Plan the user interface | 1 | 16/12/2016 | 16/12/2016 |
| Chong Zhan Yi | Generate Transaction Report | Connect to database | 1 | 12/12/2016 | 12/12/2016 |
|  | Generate Exception Report | Code the function classes | 2 | 12/12/2016 | 12/12/2016 |
|  | Generate Summary Report | Code the function classes | 2 | 13/12/2016 | 13/12/2016 |
|  | Deactivate Route | Plan the user interface | 2 | 13/12/2016 | 13/12/2016 |
|  | Update Route | Connect to database | 1 | 14/12/2016 | 14/12/2016 |
|  | View Route | Code the user interface | 1 | 15/12/2016 | 15/12/2016 |
|  | Create Route | Code the user interface | 1 | 15/12/2016 | 15/12/2016 |
|  | View Price Rate | Code the user interface | 2 | 16/12/2016 | 16/12/2016 |
| Cho Kha Ming | Generate Transaction Report | Plan the user interface | 2 | 12/12/2016 | 12/12/2016 |
|  | Generate Exception Report | Connect to database | 1 | 12/12/2016 | 12/12/2016 |
|  | Generate Summary Report | Code the user interface | 2 | 13/12/2016 | 13/12/2016 |
|  | Deactivate Route | Connect to database | 1 | 14/12/2016 | 14/12/2016 |
|  | Update Route | Plan the user interface | 2 | 14/12/2016 | 14/12/2016 |
|  | View Route | Code the function classes | 3 | 15/12/2016 | 15/12/2016 |
|  | Create Route | Plan the user interface | 1.5 | 15/12/2016 | 15/12/2016 |
|  | View Price Rate | Connect to database | 1.5 | 16/12/2016 | 16/12/2016 |
| Chong Jin Hui | Generate Transaction Report | Test the function | 1.5 | 12/12/2016 | 12/12/2016 |
|  | Generate Exception Report | Test the function | 0.5 | 13/12/2016 | 13/12/2016 |
|  | Generate Summary Report | Test the function | 0.5 | 13/12/2016 | 13/12/2016 |
|  | Deactivate Route | Test the function | 1 | 14/12/2016 | 14/12/2016 |
|  | Update Route | Test the function | 1 | 15/12/2016 | 15/12/2016 |
|  | View Route | Test the function | 1 | 15/12/2016 | 15/12/2016 |
|  | Create Route | Test the function | 1 | 16/12/2016 | 16/12/2016 |
|  | View Price Rate | Test the function | 1 | 16/12/2016 | 16/12/2016 |
| Chong Kah Hou | Generate Transaction Report | Code the function classes | 2 | 12/12/2016 | 12/12/2016 |
|  | Generate Exception Report | Code the user interface | 2 | 12/12/2016 | 12/12/2016 |
|  | Generate Summary Report | Connect to database | 1 | 13/12/2016 | 13/12/2016 |
|  | Deactivate Route | Code the user interface | 2 | 14/12/2016 | 14/12/2016 |
|  | Update Route | Code the user interface | 1.5 | 14/12/2016 | 14/12/2016 |
|  | View Route | Connect to database | 0.5 | 15/12/2016 | 15/12/2016 |
|  | Create Route | Code the function classes | 2 | 16/12/2016 | 16/12/2016 |
|  | View Price Rate | Code the function classes | 2 ¾ | 16/12/2016 | 16/12/2016 |