**Sprint 3 (Week 2)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Developer’s Name | User Story | Task | Time Spent  (hours) | Start Date | End Date |
| Chia Wai Bin | Create Price Rate | Connect to database | 1 | 19/12/2016 | 19/12/2016 |
|  | View Bus | Plan the user interface | 2 | 19/12/2016 | 19/12/2016 |
|  | Deactivate Bus | Connect to database | 1 | 20/12/2016 | 20/12/2016 |
|  | Create Bus | Code the function classes | 3 | 21/12/2016 | 21/12/2016 |
|  | Make Payment with Member Points | Connect to database | 1 | 21/12/2016 | 21/12/2016 |
|  | Apply Membership Discount | Plan the user interface | 1 | 22/12/2016 | 22/12/2016 |
|  | Redeem Membership Point Reward | Code the function classes | 3 | 23/12/2016 | 23/12/2016 |
|  | Add Points for All Members | Connect to database | 1 | 23/12/2016 | 23/12/2016 |
| Chong Zhan Yi | Create Price Rate | Code the function classes | 2.5 | 19/12/2016 | 19/12/2016 |
|  | View Bus | Code the function classes | 3 | 20/12/2016 | 20/12/2016 |
|  | Deactivate Bus | Code the function classes | 1.5 | 20/12/2016 | 20/12/2016 |
|  | Create Bus | Plan the user interface | 2 | 21/12/2016 | 21/12/2016 |
|  | Make Payment with Member Points | Code the user interface | 2 | 21/12/2016 | 21/12/2016 |
|  | Apply Membership Discount | Code the function classes | 1 | 22/12/2016 | 22/12/2016 |
|  | Redeem Membership Point Reward | Plan the user interface | 2 | 22/12/2016 | 22/12/2016 |
|  | Add Points for All Members | Code the user interface | 1 | 23/12/2016 | 23/12/2016 |
| Cho Kha Ming | Create Price Rate | Plan the user interface | 1 | 19/12/2016 | 19/12/2016 |
|  | View Bus | Code the user interface | 2 | 19/12/2016 | 19/12/2016 |
|  | Deactivate Bus | Plan the user interface | 1 | 20/12/2016 | 20/12/2016 |
|  | Create Bus | Code the user interface | 2 | 21/12/2016 | 21/12/2016 |
|  | Make Payment with Member Points | Code the function classes | 3 | 22/12/2016 | 22/12/2016 |
|  | Apply Membership Discount | Connect to database | 1 | 22/12/2016 | 22/12/2016 |
|  | Redeem Membership Point Reward | Connect to database | 1 | 23/12/2016 | 23/12/2016 |
|  | Add Points for All Members | Code the function classes | ¾ | 23/12/2016 | 23/12/2016 |
| Chong Jin Hui | Create Price Rate | Test the function | 1 | 19/12/2016 | 19/12/2016 |
|  | View Bus | Test the function | 1 | 20/12/2016 | 20/12/2016 |
|  | Deactivate Bus | Test the function | 1 | 20/12/2016 | 20/12/2016 |
|  | Create Bus | Test the function | 1 | 21/12/2016 | 21/12/2016 |
|  | Make Payment with Member Points | Test the function | 1 | 22/12/2016 | 22/12/2016 |
|  | Apply Membership Discount | Test the function | 1 | 22/12/2016 | 22/12/2016 |
|  | Redeem Membership Point Reward | Test the function | 1 | 23/12/2016 | 23/12/2016 |
|  | Add Points for All Members | Test the function | 1 | 23/12/2016 | 23/12/2016 |
| Chong Kah Hou | Create Price Rate | Code the user interface | 2 | 19/12/2016 | 19/12/2016 |
|  | View Bus | Connect to database | 1 | 19/12/2016 | 19/12/2016 |
|  | Deactivate Bus | Code the user interface | 2 | 20/12/2016 | 20/12/2016 |
|  | Create Bus | Connect to database | 1 | 21/12/2016 | 21/12/2016 |
|  | Make Payment with Member Points | Plan the user interface | 2 | 21/12/2016 | 21/12/2016 |
|  | Apply Membership Discount | Code the user interface | 1 | 22/12/2016 | 22/12/2016 |
|  | Redeem Membership Point Reward | Code the user interface | 2.5 | 23/12/2016 | 23/12/2016 |
|  | Add Points for All Members | Plan the user interface | 1 | 23/12/2016 | 23/12/2016 |