Daily Scrum Meeting Notes (Sprint 1 Week 2)

21/11/2016 (Monday)

For yesterday task, most of the team members do not face problem during the development time. They finish the ticket reservation module and ready to present the ticket reservation module for the client. For today work, 5 of the software developers will mainly focus on generate bus schedule sub-module. This sub-module is graded with 3 points priority high hence they need 5 software developers finish the task on time.

22/11/2016 (Tuesday)

For yesterday task, all the team members have over time for developing the module because they need to create the domain class for the parent class in the database. They left 80% task for the yesterday work and they will continue their work today. For today work, 5 of the software developers will continue their yesterday work which is generate bus schedule sub module. After finish this module, they will continue do the view bus schedule module.

23/11/2016 (Wednesday)

For yesterday task, all the team members also have over time working hours for developing both of the module. Luckily, 5 of them manage to finish the generate bus schedule sub module and the view bus schedule module on time. For today work, 5 of the software developers will proceed to the next user story which is cancel bus schedule module.

24/11/2016 (Thursday)

For yesterday task, all the team members complete their task on time and return home earlier. 5 of them seems like have a better communication so they manage to finish the task on time. Since they have a better communication, I decided to add more workload today which is cancel bus schedule sub module and update bus schedule sub module. After finish these two modules, they are finished one of the main module of the program which is bus schedule module.

25/11/2016 (Friday)

For yesterday task, all the team members complete their task just in time and return home on time. They finish one of the main module of the system and ready to be presented to the client for the end of this week. Today, they will proceed to another main module which is payment module. They will start doing the make payment sub module and view payment details sub module.