Daily Scrum Meeting Notes (Sprint 2)

**Week 1**

28/11/2016 (Monday)

For today work, 5 of the software developers will mainly focus on payment module. This module consists of user stories that graded with 3 points priority high hence 5 software developers need to work together to finish the task on time.

29/11/2016 Tuesday)

For yesterday task, all the team members have enough time for creating the UI of the payment module. They left 80% task for the yesterday work and they will continue their work today. For today work, 5 of the software developers will continue their yesterday work which is payment module and also work on the database and SQL statements.

30/11/2016 (Wednesday)

For yesterday task, all the team members also have enough time for creating the databases of the payment module. They manage to finish it on time. For today work, 5 of the software developers will proceed to do the function of the payment module.

1/12/2016 (Thursday)

For yesterday task, all the team members complete their task on time and return home earlier. No major issue in creating the function as each team member is able to develop the function for their respective tasks. For today work, they need to validate their function created.

2/12/2016 (Friday)

For yesterday task, all the team members complete their task just in time and return home on time. Today, they will proceed to test the payment module which consists of several user stories handled by different team members.

**Week 2**

5/12/2016 (Monday)

For today work, the software developers will mainly focus on login module and also reporting module.

6/12/2016 Tuesday)

For yesterday task, all the team members have enough time for the login and reporting module. No issue has arisen during the development. For today work, 5 of the software developers will continue their yesterday work which is login module and also work on the reporting module.

7/12/2016 (Wednesday)

For yesterday task, all the team members also have enough time for login module. They manage to finish it on time. For today work, they will continue work on the reporting module.

8/12/2016 (Thursday)

For yesterday task, all the team members complete their task on time and return home earlier. No major issue in creating the function for the reporting module as each team member is able to develop the function for their respective tasks. For today work, they need to test the reporting module and also work on the additional user stories added during sprint planning meeting.

9/12/2016 (Friday)

For yesterday task, all the team members completed their task just in time and return home on time. No major issue occurs during yesterday work. Today, they will proceed to test every user stories that developed in this week.