Sprint Planning Meeting Notes (Sprint 1)

In the first sprint, we have finished collect the epics and user story from the client. From the epic we have collected, we categorized the program into 7 modules which is ticket reservation module, bus schedule module, payment module, login module, report module, membership module and staff module. After finished discussing with the client, the client wants the system to be ready in 6 weeks. We planned the development time for each sprint is 2 weeks. For the first sprint, we planned to complete the ticket reservation module, bus schedule module and part of payment module in the first sprint. We will mainly concern on the ticket reservation module which is the most important part in this system then followed by bus schedule module and payment module. In the first week of the first sprint, 4 of the software developers will mainly concern in the ticket reservation module. There are total 5 user story in the ticket reservation module, 4 of the software developers will try to finish this module in the first week. As for the second weeks of the first sprint, we will finish the remaining part of the ticket reservation module if any of it have not finish. After that, we will proceed to the bus schedule module and payment module. We will try to finish the bus schedule module in the second week of the first sprint. If there is any time left, we will continue proceed to payment module.