Sprint 1 (Week 2)

Developer 1: Chong Jin Hui (CJH)

Progress: CJH has done the view schedule, view payment details and make payment with credit card user stories in this week. He has delivered the user stories to customer and accepted by customer.

Developer 2: Chia Wai Bin (CWB)

Progress: CWB has done the generate bus schedule, update bus schedule and make payment with credit card user stories in this week. He has delivered the user stories to customer and accepted by customer.

Developer 3: Chong Zhan Yi (CZY)

Progress: CZY has done the update reservation, view schedule and cancel bus schedule user stories in this week. He has delivered the user story to customer and accepted by customer. CZY has also done the update reservation user story but has not deliver to the customer.

Developer 4: Cho Kha Ming (CKM)

Progress: CKM has done update reservation, generate bus schedule and cancel bus schedule user stories in this week. He has delivered the user story to customer and accepted by customer.

Developer 5: Chong Kah Hou (CKH)

Progress: CKH has done the generate bus schedule, update bus schedule and view payment details user stories in this week. He has delivered the user story to customer and accepted by customer.

|  |  |  |
| --- | --- | --- |
| **User Stories** | **Time Spent (hours)** | **Developers** |
| Update Reservation | 32 | Cho Kha Ming, Chong Zhan Yi |
| Generate Bus Schedule | 32 | Chong Kah Hou, Cho Kha Ming, Chia Wai Bin |
| View Schedule | 24 | Chong Jin Hui, Chong Zhan Yi |
| Cancel Bus Schedule | 20 | Chong Zhan Yi, Cho Kha Ming |
| Update Bus Schedule | 30 | Chong Kah Hou, Chia Wai Bin |
| View Payment Details | 24 | Chong Jin Hui, Chong Kah Hou |
| Make Payment with Credit Card | 32 | Chong Jin Hui, Chia Wai Bin |